## Slide 1: The Building Blocks of Agile Sophie Wong & Elizabeth McManus
Notes: Lizz will give intro

## Slide 2: What is Agile?
The Agile Manifesto was written in February of 2001, at a summit of 17 independent-minded practitioners of several programming methodologies. They developed the four main values for Agile
  Individuals and interactions over processes and tools
  Working software over comprehensive documentation
  Customer collaboration over contract negotiation
  Responding to change over following a plan
Some Known Agile Methodologies
  Scrum – Goal is to delivery fully functional product after each and every iteration, which provides the highest business value
  Lean – focused on delivery the “right” requirements to the business based on impact to business
  Extreme Programming - focuses on communication, simplicity, feedback, and courage
  Feature Driven Development – focus is collecting and creating a domain model which flushes out the requirements built in small iterations
Notes: Sophie
Agile is NOT a methodology but a MINDSET.

## Slide 3: Key Principles
From Scrum Inc.
Notes: Lizz

## Slide 4: What is Scrum?
Scrum is a lightweight agile project management framework
Scrum is named after Scrum in rugby, which is a way to restart the game after an accidental infringement
Notes: Sophie

## Slide 5: Waterfall vs. Agile
Notes: Sophie

## Slide 6: For Example…
Notes: Lizz – use sitemap/navigation example
(yes it is ok to begin development in the beginning)

## Slide 7: Why Scrum?
  Builds team relationship, trust, and synergy
  Constant user feedback & prioritization
  Delivering most value in a timely basis
  Empowering leadership style, self organizing teams
  Only-needed documentation
  Only-needed upfront planning
  Delivers early partial working solutions with maximum business value
  Promotes adaptive planning & flexible response to change
  Short time-boxed iterations
  Respond to change in environment - the world is changing!
Notes: Lizz

## Slide 8: Scrum Roles
Product Owner:
  Responsible for representing the customer/user of the product the team is building.
  Define & Prioritize the features of the product backlog
  Decide on release date and content
  Responsible for understanding the value of the product to the customer and being able to provide details for the stories (requirements)
  Prepares stories for upcoming iterations.
  Responsible for prioritizing product development features in each sprint and over course of entire project.
Scrum Master:
  Manages the Scrum process, making the process work for the team.
  Responsible for helping the team improve velocity. Watch for warning signs (too many starts, lack of transparencies/communications, etc)
  Facilitates the scrum meetings
  Focuses team on the highest priority work
  Removes roadblocks, obstacles & shields team from interference and impediments
Team:
  All team members are general team members and Cross functional – including testing
  Self organizing, has autonomy regarding how to achieve its commitments
Notes: Sophie

## Slide 9
Notes: Sophie
3 teams: scrum master, product owner, team
5 meeting: sprint planning, daily stand up, backlog refinement, sprint retrospective, sprint demo/review
Daily Stand-up (aka Daily Scrum) – 10 min where each team member talks about what they did yesterday and will do today, and if they have any blockers
Sprint Planning – team commits to a certain amount of work at the beginning of the sprint and plans how to deliver it
Sprint Review - at the end of the sprint, the team demoes their progress to the stakeholders
Sprint Retrospective - following the demo, the team discusses between themselves how to improve things next sprint

## Slide 10: Scrum Board
Notes: Lizz
One of three artifacts

## Slide 11: Scrum Board
The Product Backlog consists of work to be done ordered by business value
Notes: Lizz

## Slide 12: Scrum Board
The sprint backlog is a list of tasks identified by the Scrum team to be completed during the Scrum sprint.
Notes: Lizz

## Slide 13: Scrum Board
Agile user stories are simple, clear, brief descriptions of functionality told from the perspective of a user. User stories in a Scrum or agile development project are written to describe the functionality a user or customer wants.
Notes: Lizz

## Slide 14: Scrum Board
Work in progress
Notes: Lizz

## Slide 15: Scrum Board
Any guesses?
Notes: Lizz

## Slide 16: Agile Challenges
Poor user stories, no clear definition of READY
Taking too much into a sprint and failing to deliver working software
Daily meeting not replanting and removing impediments
Not fixing bugs found inside a sprint, particular integration bugs
Working on too many stories at once inside the sprint
Failure to have a plan for interruptions or emergencies
No clear definition of DONE
Not executing improvements identified in the retrospective
Overburdening team
Ignoring impediments
List From Scrum Inc.

## Slide 17: Glossary Game
How many Agile terms can you think of that begin with one of the following letters?
A
P
S
T
D
Notes: Lizz

## Slide 18: Agile Training Opportunities
Future of IT @ MIT
http://it.mit.edu/progress/training
Notes: sophie